Calendar API, Event API and Central Authentication API Sprint 2 Planning Notes

Team: 7

Sprint: 2

Date: 18/9/2019

Attended:

Scrum Master: Duncan Do

Product Owner: Homy

Development team: Avengers

## 1. Things That Went Well

The front end is almost complete. There has been further progress in the backend. New test cases have been made. The documentations have been updated. Communication is as smooth as usual. The team has a better understanding about the project and the issues that we have.

## 2. Things That Could Have Gone Better

The work delegation should have been better and the members have to contribute in an equal and balanced manner. The backend code could have perfected and the integration process should’ve been started. The trello should have been updated correctly.

## 3. Things That Surprised Us

Finding out some of the members were not contributing enough. All members did not attend class as often. The depth of the project surprised us and took some time getting comfortable with the detail, pace, quality and understanding.

## 4. Lessons Learned

All the team members will have to be more active in their work and seek help if they are finding it difficult from other members. More scrum meeting needs to be conducted to check and update the progress on the project. Time needs to be spent well while working on the project to make sure we finished based on the user story given.

## 5. Final Thoughts

Good and smooth communication should be continued. Front end work is in the right pace. Documentation is well updated regularly. Meeting are organized well and often.

The backend team will have to work faster. Work has to be done in a fair and balanced manner. Trello must be updated correctly. Integration must start soon.