Calendar API, Event API and Central Authentication API Sprint 3 Retro Notes

Team: 7

Sprint: 3

Date: 02/10/2019

Attended: All members

Scrum Master: Duncan Do

Product Owner: Homy

Development team: Avengers

**1. Things That Went Well**

The front end had some minor changes but it is complete now. The central authentication backend is complete where else the event and day backend have some errors. The documentations have been updated. New test cases have been made. Communication had been very smooth. The team has a better understanding about the integration part of the project.

**2. Things That Could Have Gone Better**

The integration should have been done earlier. This way we could have moved on to Travis and google cloud this sprint. Travis was done but it is not working. That has to be worked on. The event and day backend should have been done error free earlier.

**3. Things That Surprised Us**

There were sudden errors when we were trying to integrate the backend and the frontend. The event and day backend are still not error free. Travis didn’t work.

**4. Lessons Learned**

The work should be done faster by each member. The backend and the frontend should have been integrated earlier so we would have had more time working on the errors. Timing should be better organized.

**5. Final Thoughts**

Communication should continue being smooth. Integration is not as easy as we thought. The work during a sprint should be completed during that very sprint as pushing it into another sprint will make things more complicated in a very limited time.