Meeting 1

Meeting time: 11:30AM - 1:30PM

Meeting date: 18/09/2019

General Notes

To do

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Fixed document set up |
| Mohammed | Learned Travis CI |
| Saad | updated Day and Event |
| Thien | Creating mock data object for event |
| Tharvind | N/A |
| GROUP | Ready for second half of semester content, e.g travis |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Complete spring 2 documentation (review components) |
| Mohammed | Research on maven -> docker |
| Saad | Research google DataStore |
| Thien | Writing event list to display event from mock database |
| Tharvind | N.A |
| GROUP | Knowledge on how to perform certain tasks |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Was not aware milestone 2 included 2 sprints |
| Mohammed | Travis is always failling |
| Saad | Couldn’t finalise the backend due to confusion between crudRepo and JpaRepo |
| Thien | confusion between which type of database will be used |
| Tharvind | N/A |
| GROUP | Misunderstanding of requirements |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Sprint 2 documentation |
| Mohammed | Figure out how to pass travis test |
| Saad | N/A |
| Thien | Finalize the database |
| Tharvind | N/A |
| GROUP | Further research |

Meeting 2

Meeting time: 6:30 - 7:30PM

Meeting date: 24/09/2019

General Notes

To do

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Research on maven -> Travis -> docker |
| Mohammed | still can’t figure out travis - fixed some errors with the central authentication |
| Saad | N/A |
| Thien | Displaying all mock events added |
| Tharvind | Pushed cat backend code (incomplete) |
| GROUP | Back end progression |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | More unit tests to get a further idea on what to test with backend |
| Mohammed | learn about google cloud, google datastore |
| Saad | Calendar backend fix |
| Thien | Update all documents and commenting all codes |
| Tharvind | Burndown chart and updates on the backend |
| GROUP | Cleaning up project |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Time constraints |
| Mohammed | Travis is headache |
| Saad | Delay on backend |
| Thien | Codes cannot compile after clean up |
| Tharvind | Time management |
| GROUP | delays |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Unit tests |
| Mohammed | Try to pass front end test in travis ci |
| Saad | N/A |
| Thien | debugging code |
| Tharvind | Get a full cat backend done |
| GROUP | Fixing backend |

Meeting 3

Meeting time: 11:30AM - 1:30PM

Meeting date: 25/09/2019

General Notes

* Look at the rubric to judge progress

To do

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Unit tests with mock objects |
| Mohammed | learned about google cloud, datastore, tried to fix travis |
| Saad | N/A |
| Thien | Continue last meeting work |
| Tharvind | CAT backend update and initial preparation for integration |
| GROUP | Back end progression |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Travis/Maven tutorial and learning. Halt unit tests until can confirm backend |
| Mohammed | pass travis test for the front end |
| Saad | Calendar back end progression |
| Thien | Finishing back end |
| Tharvind | Full backend and integration start |
| GROUP | Prepare for integration |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Docker is bonus, no need for it. Halt unit tests until can confirm backend |
| Mohammed | travis tests |
| Saad | N/A |
| Thien | Need to analyse Saad’s calendar back end code |
| Tharvind | Minor errors in my backend code |
| GROUP | Back end errors |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Maven configuration guide |
| Mohammed | pass travis test for the front end |
| Saad | Postman |
| Thien | Look at calendar backend. Integration. Add event front end feature |
| Tharvind | Postman |
| GROUP | backend |

Meeting 4

Meeting time: 6:30 - 7:30PM

Meeting date: 30/09/2019

General Notes

* No need for Maven

To do

* Google cloud

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Research Maven |
| Mohammed | travis tests passed for the front end - yah |
| Saad | N/A |
| Thien | Debugging back end |
| Tharvind | Working on integration |
| GROUP | debugging |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Real unit tests with back end code, group meeting minute section |
| Mohammed | Front end merging of two APIs |
| Saad | N/A |
| Thien | Begin integration of front end and back end (Export back end) |
| Tharvind | Back end merging of two APIs, merging of API repositories |
| GROUP | Integration and merging of repositories |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Time constraints, unnecessary maven configuring |
| Mohammed | google cloud won’t allow me to enable billing. I have been having this issue with my other course ‘cloud computing’ I created three accounts and I always have the same issue |
| Saad | N/A |
| Thien | N/A |
| Tharvind | Final confirmation of calendar back end just arrived |
| GROUP | Confusion with new software |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Unit tests |
| Mohammed | Merging |
| Saad | N/A |
| Thien | Integrating |
| Tharvind | Merging |
| GROUP | Continuation |

Meeting 5

Meeting time: 6:30 - 7:30PM

Meeting date: 03/10/2019

General Notes

* No need for Docker

To do

* Google cloud
* Travis

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Fixed test class set up |
| Mohammed | Travis tests |
| Saad | Update backend |
| Thien | Debug frontend and back end for integration |
| Tharvind | Working on integration |
| GROUP | Ready for back end integration |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Real unit tests, front end first. AGAIN |
| Mohammed | All travis |
| Saad | Update backend for event |
| Thien | time management |
| Tharvind | Some integration update |
| GROUP |  |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Lost all unit tests due to unintentional cleanse of local branch |
| Mohammed | back end travis research |
| Saad | Minor errors |
| Thien | N/A |
| Tharvind | Frontend and backend integration keep failing |
| GROUP | Fails and deletions |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Unti tests |
| Mohammed | Travis for backend and frontend |
| Saad | Fix event backend |
| Thien | N/A |
| Tharvind | Google cloud and backend travis help |
| GROUP | backend |

Meeting 5

Meeting time: 11.00am - 1.30pm

Meeting date: 04/10/2019

General Notes

* No need for Docker

To do

* Google cloud
* Travis

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Unit tests with front end in isolation, not connected |
| Mohammed | Assist in redoing of test ideas |
| Saad | N/A |
| Thien | Creating google cloud and testing online database |
| Tharvind | Travis |
| GROUP | Back end items |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Fixing documentation for milestone 2/ sprint 2/3 |
| Mohammed | N/A |
| Saad | N/A |
| Thien | Attempt to put front end online |
| Tharvind | Integration progress |
| GROUP | Release ready |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Time constraints, other priorities |
| Mohammed | N/A |
| Saad | N/A |
| Thien | Have to go through a lot of tutorials on database connection |
| Tharvind | Had to some research on travis |
| GROUP | Time needed |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Document fixes/updates |
| Mohammed | N/A |
| Saad | N/A |
| Thien | Finishing database and help to integrate |
| Tharvind | Integration |
| GROUP | Ready for release |