Meeting 1

Meeting time: 6:00PM - 7:00PM

Meeting date: 08/10/2019

General Notes

* Need to ask Homy questions (Listed on trello card)

To do

* Need to plan presentation along with sprint 4 work
* Need to fix calendar back end

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Front end unit tests |
| Mohammed | Waiting for backend for Travis completion |
| Saad | N/A |
| Thien | Setting up Google cloud database |
| Tharvind | Attempts at fixing back end and google cloud tests |
| GROUP | Catching back end up with front end completion |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Unit tests for central authentication backend |
| Mohammed | Data store |
| Saad | N/A |
| Thien | Calendar Back end fix |
| Tharvind | Calendar Back end fix |
| GROUP | Fixing back end for integration |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | Calendar back end delays calendar back end unit tests |
| Mohammed | Back end delays Travis |
| Saad | N/A |
| Thien | Calendar back end delays integration |
| Tharvind | Calendar back end delays integration |
| GROUP | Back end delays |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Unit Tests |
| Mohammed | Data Store |
| Saad | N/A |
| Thien | Calendar back end |
| Tharvind | Calendar back end |
| GROUP | Back end items |

Meeting 2

Meeting time: 11:30AM - 1:30PM

Meeting date: 08/10/2019

General Notes

* All questions answered in tutorial. On trello card
* Consultation with Homy tomorrow

To do

* Prepare for the consultation

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan | Small document fixes |
| Mohammed | N/A |
| Saad | N/A |
| Thien | Research backend components for integration |
| Tharvind | Research backend components for integration |
| GROUP | \*1 Day since last meeting\* |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan | Back end unit tests (from yesterday). Trello refactor based on new branches |
| Mohammed | Sprint 4 new git branches |
| Saad | N/A |
| Thien | Fixing calendar backend |
| Tharvind | Fixing calendar backend |
| GROUP | Sprint 4 set up and fixes |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan | N/A |
| Mohammed | Backend delays |
| Saad | N/A |
| Thien | Integration troubles |
| Tharvind | Integration troubles |
| GROUP | Integration and related backend issues |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan | Trello, unit tests |
| Mohammed | Git flow |
| Saad | N/A |
| Thien | Calendar back end |
| Tharvind | Calendar back end |
| GROUP | Sprint 4 continuation |

Meeting 3

Meeting time: 1:30PM - 2:30PM

Meeting date: 12/10/2019

General Notes

To do

|  |  |
| --- | --- |
| **What did we do since the last meeting?** | |
| Duncan |  |
| Mohammed |  |
| Saad |  |
| Thien |  |
| Tharvind |  |
| GROUP |  |

|  |  |
| --- | --- |
| **What will be done by the next meeting?** | |
| Duncan |  |
| Mohammed |  |
| Saad |  |
| Thien |  |
| Tharvind |  |
| GROUP |  |

|  |  |
| --- | --- |
| **What roadblocks did we** | |
| Duncan |  |
| Mohammed |  |
| Saad |  |
| Thien |  |
| Tharvind |  |
| GROUP |  |

|  |  |
| --- | --- |
| **Things to do** | |
| Duncan |  |
| Mohammed |  |
| Saad |  |
| Thien |  |
| Tharvind |  |
| GROUP |  |