Calendar API, Event API and Central Authentication API Sprint 4 Retro Notes

Team: 7

Sprint: 4

Date: 16/10/2019

Attended: All members

Scrum Master: Duncan Do

Product Owner: Homy

Development team: Avengers

**1. Things That Went Well**

The front end is complete now. The documentations have been updated. New test cases have been made. Communication had been very smooth. The presentation went smoothly.

**2. Things That Could Have Gone Better**

The integration should have been completed in the previous sprint. The team should have spent more time solving issues together instead of individual debugging. That has to be worked on. The event backend should have been done error free much earlier.

**3. Things That Surprised Us**

We did not manage to integrate. All members were not present during meetings. Backend had major issues. Backend is much harder than frontend. The project could not be perfected due to our incapability.

**4. Lessons Learned**

Presentation could have been perfect if the deployment was successful but we did not integrate thus leading to imperfection in content. The backend and the frontend must have been integrated. Timing should be better organized. The work should be done faster by each member. Work from each sprint should not be pushed to another.

**5. Final Thoughts**

Communication was very good. Integration did not go well. The work during a sprint should be completed during that very sprint as pushing it into another sprint will make things more complicated in a very limited time. The code should have been refactored. All members should attend meeting more often.