|  |  |
| --- | --- |
| Scrum Meeting 1 | |
| Date: 07/08/2019  Time: 11:30AM – 2:00PM | |
| What did we do last scrum? | **Everyone**   * Attempt to formulate user stories for both the calendar and event API   **Saad ()**   * Set up GitHub   **Duncan (s3718718)**   * Set up trello |
| What will be done next scrum? | **Everyone**   * Re assess how we were determining user stories. Redo them * Discuss better meeting times that will accommodate all members |
| What roadblocks did we run into? | **Everyone**   * We were writing user stories without user intention as the focus, thus we had to redo them |
| Action items for the time until the next scrum meeting? | **Everyone**   * Communicate better on what we are planning for user stories |

|  |  |
| --- | --- |
| Scrum Meeting 2 | |
| Date: 12/08/2019  Time: 1:30PM – 2:30PM | |
| What did we do last scrum? | **Everyone**   * Properly format the user stories with the user intention in mind |
| What will be done next scrum? | **Duncan**   * Backlog priority * Task delegation   **Mohammed ()**   * Definition of done for the user stories   **Thien () and Tharvind ()**   * Put the user stories for each API into templates |
| What roadblocks did we run into? | **Everyone**   * Came across questions on what user stories will be applicable within the scope of the assignment |
| Action items for the time until the next scrum meeting? | **Everyone**   * Begin learning the preliminary abilities of the coding languages needed for the assignment   **Saad ()**   * Java back end   **Duncan**   * Java J unit   **Thien and Tharvind and Mohammed**   * React front end |

|  |  |
| --- | --- |
| Scrum Meeting 3 | |
| Date: 14/08/2019  Time: 11:30AM – 2:00PM | |
| What did we do last scrum? | **Thien () and Tharvind ()**   * Put the user stories for each API into templates   **Duncan (s3718718)**   * Priorities user stories * Created product backlog with collective information * Removed duplicate and unnecessary user stories   **Mohammed**   * Definitions of done for all user stories |
| What will be done next scrum? | **Duncan**   * Organise Trello * Fix the documentation   **Everyone**   * Test with source code and play with react * Begin preliminary coding |
| What roadblocks did we run into? | **Everyone**   * Lack of consistent work. Other priorities/assignments resulting in less work done than desired |
| Action items for the time until the next scrum meeting? | **Everyone**   * Prioritise |

|  |  |
| --- | --- |
| Scrum Meeting 4 | |
| Date: 19/08/2019  Time: 1:30 – 2:30PM | |
| What did we do last scrum? | **Duncan**   * Trello organised properly * Started writing tests   **Thein and Tharvind**   * Finalise Documents   **Mohammed**   * Preliminary UI of calendar front end   **Saad**   * Authentication Logic completed |
| What will be done next scrum? | **Duncan**   * Continue tests and document them in test cases   **Mohammed**   * Continue front end   **Thein**   * Join Mohammed on front end   **Tharvind**   * Join Saad on back end   **Saad**   * Implement hard coded back end with established logic |
| What roadblocks did we run into? | **Everyone**   * Difficulty with foreign coding language leading to delayed progress * Occupied with other commitments |
| Action items for the time until the next scrum meeting? | **Everyone**   * Continue on their code fronts |

|  |  |
| --- | --- |
| Scrum Meeting 5 | |
| Date: 21/08/2019  Time: 11:30AM-12:30PM | |
| What did we do last scrum? | **Mohammed and Thien**   * Front end implemented with some basic functionality   **Duncan**   * Tests completed to an extent Documented in test case templates   **Saad and Tharvind**   * Back end authentication |
| What will be done next scrum? | **Everyone**   * Review items: * Sprint retro notes * Sprint burn down chart |
| What roadblocks did we run into? | **Duncan**   * Unit tests and rudimentary and linked to mock objects. No access to java code. Not pushed   **Mohammed**   * Events API front end logic more difficult than expected   **Saad**   * Difficulty with back end prevented integration   **Everyone**   * Time did not permit both APIs, only calendar for sprint 1 |
| Action items for the time until the next scrum meeting? | **Everyone**  Continue with their previous tasks to the best of their ability to finish off as many story points as possible |